# 🔄 Demo to Production Migration Guide

Step-by-step guide to transition Sanjivani AI from demo to production with real data

## Overview

| Component | Demo Mode | Production Mode |
| --- | --- | --- |
| Data | Synthetic tweets | Real Twitter/X data |
| NLP Model | Low accuracy (31%) | High accuracy (80%+) |
| Forecasting | Sample flood events | Historical flood data |
| Vision | Not available | Satellite imagery |
| API | No auth, debug=true | API keys, rate limiting |
| Dashboard | Mock values | Live data |

## Phase 1: Data Acquisition

### 1.1 Twitter/X Crisis Data

Option A: Twitter API

# Get Twitter Developer Account
# https://developer.twitter.com/

# Set credentials in .env
TWITTER_API_KEY=your_api_key
TWITTER_API_SECRET=your_api_secret
TWITTER_BEARER_TOKEN=your_bearer_token

Option B: Existing Datasets - CrisisNLP - Crisis tweet datasets - CrisisLex - Labeled crisis data - HumAID - Humanitarian tweets

Data Format:

{
  "text": "Heavy flooding in Patna, need rescue!",
  "urgency": "Critical",
  "resource_needed": "Rescue",
  "vulnerability": "Elderly",
  "district": "Patna",
  "timestamp": "2024-07-15T10:30:00Z"
}

Save to: data/processed/train.json, val.json, test.json

### 1.2 Historical Flood Data

Sources: - India Meteorological Department - Central Water Commission - Bihar State Disaster Management Authority

Data Format:

{
  "year": 2023,
  "district": "Darbhanga",
  "flood_area_sq_km": 450.5,
  "water_level_m": 8.2,
  "rainfall_mm": 320,
  "duration_days": 14,
  "population_affected": 125000,
  "food_packets_needed": 50000,
  "medical_kits_needed": 2500,
  "rescue_boats_needed": 120,
  "shelters_needed": 45
}

Save to: data/processed/historical_floods.json

### 1.3 Satellite Imagery

Sources: - Copernicus Sentinel Hub - NASA Earthdata - Google Earth Engine

Requirements: - Pre-flood and post-flood images - Minimum 10m resolution - RGB + NIR bands preferred

Save to: data/satellite/

## Phase 2: Model Retraining

### 2.1 Prepare Real Data

# Validate data format
PYTHONPATH=. python scripts/validate_data.py

# Split into train/val/test (70/15/15)
PYTHONPATH=. python scripts/split_data.py

### 2.2 Retrain NLP Model

# Update config for more epochs
export NLP_EPOCHS=10
export NLP_BATCH_SIZE=32

# Train on real data
PYTHONPATH=. python src/nlp/train.py

Expected Improvements: | Metric | Demo | Production | |——–|——|————| | Accuracy | 31% | 80-90% | | F1 Score | 0.28 | 0.82+ |

### 2.3 Retrain Forecasting Models

# Ensure historical_floods.json has real data
PYTHONPATH=. python src/forecasting/train.py

### 2.4 Train Vision Models (Optional)

# Requires satellite imagery in data/satellite/
PYTHONPATH=. python src/vision/train_segmentation.py
PYTHONPATH=. python src/vision/train_detection.py

## Phase 3: Configuration Changes

### 3.1 Environment Variables

# Copy production template
cp .env.production.example .env.production

Update these values:

# .env.production

# Disable debug mode
DEBUG=false
LOG_LEVEL=INFO

# Enable security
ENABLE_RATE_LIMIT=true
RATE_LIMIT_RPM=60
API_KEYS=prod-key-1,prod-key-2

# Set allowed origins
CORS_ORIGINS=https://yourdomain.com

# External APIs (for real data)
TWITTER_BEARER_TOKEN=your_real_token
SENTINEL_API_KEY=your_sentinel_key

# Production inference
INFERENCE_DEVICE=cuda  # if GPU available

### 3.2 API Configuration

Edit src/api/main.py (already production-ready): - Docs disabled in production (DEBUG=false) - Rate limiting enabled - Exception handlers active

### 3.3 Dashboard Configuration

The dashboard auto-detects production mode via API settings.

## Phase 4: Database Setup (Optional)

### 4.1 PostgreSQL for Persistence

# Start PostgreSQL
docker run -d \
  --name sanjivani-db \
  -e POSTGRES_PASSWORD=securepassword \
  -e POSTGRES_DB=sanjivani \
  -p 5432:5432 \
  postgres:15

# Add to .env.production
DATABASE_URL=postgresql://postgres:securepassword@localhost:5432/sanjivani

### 4.2 Redis for Caching

# Start Redis
docker run -d \
  --name sanjivani-redis \
  -p 6379:6379 \
  redis:7-alpine

# Add to .env.production
REDIS_URL=redis://localhost:6379

## Phase 5: Deployment

### 5.1 Docker Production Build

# Build production images
docker compose -f docker-compose.prod.yml build

# Start services
docker compose -f docker-compose.prod.yml up -d

### 5.2 SSL/HTTPS Setup

Edit docker/nginx.conf:

# Uncomment SSL section
listen 443 ssl http2;
ssl_certificate /etc/nginx/ssl/cert.pem;
ssl_certificate_key /etc/nginx/ssl/key.pem;

### 5.3 Cloud Deployment

AWS:

# ECS/Fargate or EC2
aws ecr create-repository --repository-name sanjivani-api
docker tag sanjivani-api:latest <account>.dkr.ecr.<region>.amazonaws.com/sanjivani-api:latest
docker push <account>.dkr.ecr.<region>.amazonaws.com/sanjivani-api:latest

GCP:

# Cloud Run
gcloud run deploy sanjivani-api \
  --image gcr.io/<project>/sanjivani-api \
  --platform managed

## Phase 6: Verification Checklist

### Pre-Production

- Real training data loaded

- Models retrained with real data

- Accuracy > 80%

- API keys configured

- Rate limiting enabled

- CORS restricted

- DEBUG=false

- SSL certificates installed

### Post-Deployment

- Health check passing

- API responding

- Dashboard loading

- Metrics collecting

- Logs streaming

- Alerts configured

## Quick Command Reference

| Action | Command |
| --- | --- |
| Retrain NLP | PYTHONPATH=. python src/nlp/train.py |
| Retrain Forecasting | PYTHONPATH=. python src/forecasting/train.py |
| Test production | pytest tests/ -v |
| Deploy | docker compose -f docker-compose.prod.yml up -d |
| Check health | curl https://yourdomain.com/health |

## Support

For issues during migration: 1. Check logs: docker compose logs -f api 2. Verify data format in data/processed/ 3. Ensure models exist in models/ 4. Test API locally before deploying